## Slide 1: Mega Project Progress Presentation
Piyusha Patil
Akshata Kulkarni
Kaushik Walwadkar
Prathamesh Chavan

## Slide 2: Monthwise project progress details till March 2023
Month | Project Work
September (17) | Finalization of Topic
December (20) | Synopsis Presentation
January | Making workflow of project
February (11) | Implementation of front end and Creation of datasets
March (16) | File upload and Object Recognition

## Slide 3: Monthwise project plan for April and May 2023
Month | Project Work
April (13) | Training Model
May | HTML Code generation

## Slide 4: Percentage of requirements achieved in implementation which was specified in synopsis.
Nearly 50%.

## Slide 5: Working demo of implementation along with code.

## Slide 6: Github repo link of project with project guide as coordinator.